The attached checklist is a guide for “change control”. “Change control” is a systems management discipline whose objective is to minimize the risk associated with change.  The type of changes includes adding hardware, software, patches, updates, tuning, and customization.  The importance of “change control” can not be over emphasized for business-critical systems.  Even small changes can result in unintended results that can severely impact the business, such as degradation of performance, functionality, availability or loss of data.

At a minimum, the “change control” process should include

- Planning

- Testing

- Deployment

- Verification

The extent of planning and testing depend on the Service Level Agreement.  Obviously high risk, high impact systems require more attention than low risk/low impact systems.  The checklist should be modified to match the Service Level Agreement.

The checklist reduces risk through its emphasis on testing.  Tests should cover both implementation and “back out” plans.  Testing the “back out” is important because it is difficult to anticipate every problem in today’s complex environments.   However, we can generalize where most problems occur.  Experience shows the most common problems involve:

- Software incompatibility

  - Adapter microcode – device driver – operating system - middleware

  - Operating system - application

- Testing issues

  - Lack of procedure testing

    - Implementation

    - Back out

  - Invalid testing

    - Non representative test hardware

    - Different test/production software versions

    - Different test vs production procedures

- Implementation

  - No back out plan

  - Changing too many things at the same time (makes problem determination difficult)

- Releasing a problem to production

  - No baseline performance/function checks

  - No post implementation checks

In conclusion, experience shows that risk associated with change can never be eliminated. However, good planning and testing can reduce the risks to the acceptable range.

Planning

| Y/N | Description |
| --- | --- |
|  | Service Level Agreement exists and specifies availability, maintenance windows requirements. Cost of downtime. |
|  | Project plan defined as appropriate for the Service Level Agreement and risks. Project manager identified Resources assigned Stakeholders notified Validation tests with success criteria Implementation strategy Scheduling Timeline Contingency plans |
|  | Documentation reviewed for all components in system. This includes hardware, operating system, middleware, application, and database. Sources Vendor documentation (“README”, manuals, etc) Vendor support organization (ie SupportLine) Web search Web forums (ie comp.unix.aix) Types of Information Prerequisites Procedures Known issues, compatibility |
|  | Target software versions/patch levels are supported in combination. Adapter microcode Device driver Operating system Middleware Application Database Use “Microcode Discovery Service” (aka Inventory Scout) to verify microcode level. http://www-1.ibm.com/servers/eserver/support/pseries/fixes/hm.html AIX fixes http://www-1.ibm.com/servers/eserver/support/pseries/fixes/ |
|  | Risks and possible resolutions have been identified in a first pass “risk assessment” |

# Testing

| Y/N | Description |
| --- | --- |
| Pre Test |
|  | Current production configuration is documented. Server model Adapters and microcode levels (“lscfg –v”, Inventory Scout) Network (type, routers) Storage (type, switches, cabling) Hardware settings (“lsattr –El <name>”) Device drivers: “lscfg –v” AIX version/maintenance/patch level AIX 5.1: “lslpp –L”, “oslevel –r” AIX 5.2: ”lslpp –L”, “oslevel –r”, “compare report” Middleware, application and database version Tuning/customization settings AIX 5.1: vmtune, no, “lslv –m” AIX5.2: vmo, ioo, no, “lslv –m” |
|  | Test hardware is a reasonable approximation of production |
|  | Test system software levels and configuration are identical to production |
|  | Test and production procedures are identical |
|  | Preparation for contingency plans complete OS, application, data backed up High available |
|  | Baseline verification checks completed. Functionality/Performance Health: “errpt”, “lppchk –v” System settings are same as production (hardware, AIX tuning) |
| Deployment tests |
|  | Your stuff goes here…. |
| Verification |
|  | Implementation plans were successful |
|  | Did the test procedures change the system Functionality/performance Health System settings |
|  | Contingency plans tested and successfully Backout Failover/failback Restore from a backup |

# Final Adjustments to the Plan

| Y/N | Description |
| --- | --- |
|  | Risk assessment completed. Potential problems Probability Impact Resolution: mitigation, avoidance or acceptance Procedures adjusted and retested. |
|  | Users, administration, operations, management are in agreement with the final project plan. Implementation Downtime Methodology Assigned resources Contingency plans Milestones with “Go/No Go” checkpoints Recovery time Scheduling Success criteria (verification tests) |

# Deployment/Verification

| Y/N | Description |
| --- | --- |
| Preparation |
|  | Preparation completed for contingency plans. System can be rebuilt from scratch if necessary. OS, application and data backed up, restore tested Configuration, tuning, customization documented |
|  | Baseline checks completed on production server Performance (batch time, user response time, network) Functionality System health check (“errpt”, diag, “lppchk –v”) |
|  | New software license keys available (if required). If keys needed and not available, will software vendor be “open” when you plan to implement? |
|  | Users, management, notified. Resources in place. |
| Deployment |
|  | “Your stuff goes here”. Every situation is different, but typical entries include Step by step procedures Backout procedures Milestones, checkpoints Go/No go criteria Support phone numbers Progress reports |
| Verification |
|  | System verification tests completed successfully Hardware configuration and customizations AIX version/patches/tuning/customization Health checks (errpt, “lppchk –v”) |
|  | Acceptance tests completed successfully Functionality Performance Application Data |
| Post Deployment |
|  | New system backed up |
|  | Change control records updated, final procedures documented |
|  | Users, management, notified |